**Daily Scrum Meeting Minutes: 5/22/2017**

Attendees: Mabel Amaya, Nickolas Morales

Start time: 7:00pm

End time: 11:00pm

Mabel Amaya:

* What was done since the last scrum meeting?
* This was our first Scrum meeting.
* What is planned to be done until the next scrum meeting?
* Develop UI and basic skeleton of the project with determined dependencies for the application
* What are the hurdles?
* Starting from scratch and trying to picture what the product owner wants.

Nickolas Morales:

* What was done since the last scrum meeting?
* This was our first Scrum meeting
* What is planned to be done until the next scrum meeting?
* Design the UI and organize the project structure for easy scaling and determine dependencies in JSON format since our whole library will be in Javascript and JSON is more compact than XML.
* What are the hurdles?
* Getting started is a big hurdle since we have to get the foundation right to not make snowball mistakes that get bigger later on.

**Daily Scrum Meeting Minutes: 5/23/2017**

Attendees: Mabel Amaya, Nickolas Morales

Start time: 7:00PM

End time: 11:00PM

Mabel Amaya:

* What was done since the last scrum meeting?
* Set up a base skeleton for the UI and determine dependencies for the app
* What is planned to be done until the next scrum meeting?
* Start developing the UI
* What are the hurdles?
* Developing an appropriate theme for the website

Nickolas Morales:

* What was done since the last scrum meeting?
* Set up the MVC architecture of the website
* What is planned to be done until the next scrum meeting?
* Set up all the tabs and links the website will need
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 5/24/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales

* What was done since the last scrum meeting?
* Set up the Navbar without a CSS style sheet (barebones) with the appropriate links.
* What is planned to be done until the next scrum meeting?
* Implementing the style sheet and doing small fixes by optimizing the css
* What are the hurdles?
* Finding a good structure for the CSS

Mabel Amaya

* What was done since the last scrum meeting?
* CSS theme with color scheme and drawing out the design of home page
* What is planned to be done until the next scrum meeting?
* Implementing the planned out design of the homepage
* What are the hurdles?
* Making it mobile optimized

**Daily Scrum Meeting Minutes: 5/25/2017**

Attendees: Mabel Amaya, Nickolas Morales

Start time: 7:00PM

End time: 11:00PM

Mabel Amaya:

* What was done since the last scrum meeting?
* Implemented the CSS color scheme
* What is planned to be done until the next scrum meeting?
* Making the homepage content
* What are the hurdles?
* Organizing the homepage content appropriately

Nickolas Morales:

* What was done since the last scrum meeting?
* Implemented the style sheet
* What is planned to be done until the next scrum meeting?
* Start adding the content for the newsletter and shop tabs
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 5/26/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked and finished the Sprint successfully
* What is planned to be done until the next scrum meeting?
* Start setting up the Schema for the ‘Conference’ to move the data out of the controllers and into the database.
* What are the hurdles?
* Figuring out the structure of the documents in mongoDB using mongoose

Mabel Amaya:

* What was done since the last scrum meeting?
* Successfully completed Sprint 1
* What is planned to be done until the next scrum meeting?
* Making the CSS mobile optimized
* What are the hurdles?
* none.

**Daily Scrum Meeting Minutes: 5/30/2017**

Attendees: Mabel Amaya, Nickolas Morales

Start time: 7:00pm

End time: 11:00pm

Mabel Amaya:

* What was done since the last scrum meeting?
* Started setting up the controllers, routes and models for the server of the application
* What is planned to be done until the next scrum meeting?
* Continue working on the server
* What are the hurdles?
* Figuring out how to make the changes the product owner wants

Nickolas Morales:

* What was done since the last scrum meeting?
* Started setting up the information that needs to go on the conference tab
* What is planned to be done until the next scrum meeting?
* Continue working on putting all the information for the conference tab
* What are the hurdles?
* Also figuring out how to make the changes the product owner wants (the placement of the navigation bar)

**Daily Scrum Meeting Minutes: 5/31/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 8:30pm

End time: 11:30pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Sketching the outline of the routes for the conference option so when I implement them it’ll be all planned out.
* What is planned to be done until the next scrum meeting?
* Implement the conference tab
* What are the hurdles?
* The path for the routes for the server

Mabel Amaya:

* What was done since the last scrum meeting?
* Implemented a simple server with a local MongoDB connection
* What is planned to be done until the next scrum meeting?
* Start feeding data
* What are the hurdles?
* Thinking of the data content and paths in JSON context.

**Daily Scrum Meeting Minutes: 6/1/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Implement the conference tab
* What is planned to be done until the next scrum meeting?
* Continue implementing the conference tab
* What are the hurdles?
* Figuring out an appropriate design for the conference page

Mabel Amaya:

* What was done since the last scrum meeting?
* Continue implementing the server with MongoDB
* What is planned to be done until the next scrum meeting?
* Continue implementing the server and feeding it data
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 6/2/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Continued implementing the conference tab
* What is planned to be done until the next scrum meeting?
* Implement the routes for the pages in the tasks
* What are the hurdles?
* None

Mabel Amaya:

* What was done since the last scrum meeting?
* Continued implementing the server with MongoDB
* What is planned to be done until the next scrum meeting?
* Continue implementing the server with MongoDB
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 6/3/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 9:00am

End time: 4:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Implemented the routes for the pages in the tasks
* What is planned to be done until the next scrum meeting?
* Implement the hard coded data of exhibitors and sponsors
* What are the hurdles?
* Getting the images to show at the correct size and route for their corresponding company

Mabel Amaya:

* What was done since the last scrum meeting?
* Implemented the server with MongoDB
* What is planned to be done until the next scrum meeting?
* Start creating the models for the exhibitors and sponsors
* What are the hurdles?
* Figuring out an appropriate model for exhibitors and sponsors

**Daily Scrum Meeting Minutes: 6/6/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Implemented the hard coded data for exhibitors
* What is planned to be done until the next scrum meeting?
* Implement the hard coded data for sponsors
* What are the hurdles?
* Getting the images to show at the correct size and route for their corresponding company

Mabel Amaya:

* What was done since the last scrum meeting?
* Created the model for exhibitors
* What is planned to be done until the next scrum meeting?
* Create the model for sponsors
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 6/7/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Successfully implemented exhibitors array of links for sponsors and exhibitors
* What is planned to be done until the next scrum meeting?
* Find images for the exhibitors and sponsors
* What are the hurdles?
* Getting the sponsors/ exhibitors link to “know” when clicked the URL for the \*-info views

Mabel Amaya:

* What was done since the last scrum meeting?
* Created model for sponsors and set up ‘flacada’ MongoDB
* What is planned to be done until the next scrum meeting?
* Push the application live on heroku with a live db using AWS
* What are the hurdles?
* Dumping the data on the db and setting up accounts and initial live publishing

**Daily Scrum Meeting Minutes: 6/8/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Find images for the exhibitors and sponsors
* What is planned to be done until the next scrum meeting?
* Fix font difference view in mobile and desktop
* What are the hurdles?
* Planning the architecture of the API

Mabel Amaya:

* What was done since the last scrum meeting?
* Push the application live on heroku with a live db using AWS
  1. Can be seen at: https://sheltered-mesa-44284.herokuapp.com/
* What is planned to be done until the next scrum meeting?
* Planning the architecture of the API
* What are the hurdles?
* Figuring the right design for smooth data transactions

**Daily Scrum Meeting Minutes: 6/9/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Fix font difference view in mobile and desktop
* What is planned to be done until the next scrum meeting?
* Start developing API
* What are the hurdles?
* Keeping in track the data attributed needed for the app

Mabel Amaya:

* What was done since the last scrum meeting?
* Planned the architecture of the API
* What is planned to be done until the next scrum meeting?
* Start developing API
* What are the hurdles?
* Keeping in track the data attributed needed for the app

**Daily Scrum Meeting Minutes: 6/13/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Started developing the /more tab
* What is planned to be done until the next scrum meeting?
* Finish the /more tab
* What are the hurdles?
* Setting up the api later

Mabel Amaya:

* What was done since the last scrum meeting?
* Started developing the API
* What is planned to be done until the next scrum meeting?
* Developed models for speakers and sessions
* What are the hurdles?
* Figuring out smooth data transfer between API and database

**Daily Scrum Meeting Minutes: 6/15/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Working on the more tab
* What is planned to be done until the next scrum meeting?
* Start sessions and speakers ‘views’
* What are the hurdles?
* UI design

Mabel Amaya:

* What was done since the last scrum meeting?
* Developed models for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Continue working on API
* What are the hurdles?
* Smooth data movement

**Daily Scrum Meeting Minutes: 6/16/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked on more tab
* What is planned to be done until the next scrum meeting?
* Finish more tab
* What are the hurdles?
* UI design

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on API
* What is planned to be done until the next scrum meeting?
* Continue working on API
* What are the hurdles?
* Smooth data movement

**Daily Scrum Meeting Minutes: 6/17/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 19:00am

End time: 2:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Continued working on the more tab
* What is planned to be done until the next scrum meeting?
* Finish more tab
* What are the hurdles?
* UI design

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on API for sponsors and exhibitors
* What is planned to be done until the next scrum meeting?
* Continue working on API for sponsors and exhibitors
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 6/18/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 10:00am

End time: 2:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Finished the more tab
* What is planned to be done until the next scrum meeting?
* Create the views for speakers and sessions
* What are the hurdles?
* Organizing the data appropriately

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on API for sponsors and exhibitors
* What is planned to be done until the next scrum meeting?
* Finish working on the API for sponsors and exhibitors
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 6/19/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked on creating the views for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Continue working on the views for speakers and sessions
* What are the hurdles?
* Organizing the data appropriately

Mabel Amaya:

* What was done since the last scrum meeting?
* Finished the API for sponsors and exhibitors
* What is planned to be done until the next scrum meeting?
* Start working on the API for speakers and sessions
* What are the hurdles?
* How to link the speakers and sessions

**Daily Scrum Meeting Minutes: 6/20/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked on creating the views for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Continue working on the views for speakers and sessions
* What are the hurdles?
* Organizing the data appropriately

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on the API for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Continue working on the API for speakers and sessions
* What are the hurdles?
* How to link the speakers and sessions

**Daily Scrum Meeting Minutes: 6/21/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Continue working on the views for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Implement “My Schedule button” and “add / remove buttons”
* What are the hurdles?
* Organizing the data appropriately

Mabel Amaya:

* What was done since the last scrum meeting?
* Continue working on the API for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Continue working on the API for speakers and sessions
* What are the hurdles?
* How to link the speakers and sessions

**Daily Scrum Meeting Minutes: 6/22/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Implement “My Schedule button” and “add / remove buttons”
* What is planned to be done until the next scrum meeting?
* Continue working on the views for speakers and sessions
* What are the hurdles?
* Organizing the data appropriately

Mabel Amaya:

* What was done since the last scrum meeting?
* Continue working on the API for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Continue working on the API for speakers and sessions
* What are the hurdles?
* How to link the speakers and sessions

**Daily Scrum Meeting Minutes: 6/23/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Finished working on my assigned tasks
* What is planned to be done until the next scrum meeting?
* Working on comments/suggestions from product owner
* What are the hurdles?
* Organizing the data appropriately

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on the API for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Continue working on the API for speakers and sessions
* What are the hurdles?
* How to link the speakers and sessions

**Daily Scrum Meeting Minutes: 6/25/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Working on Sprint documents
* What is planned to be done until the next scrum meeting?
* Working on Sprint documents
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Testing API
* What is planned to be done until the next scrum meeting?
* Working on Sprint documents
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 6/26/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Started working on the add and remove buttons for exhibitors and sponsors
* What is planned to be done until the next scrum meeting?
* Continue working on the add and remove buttons for exhibitors and sponsors
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Started working on the API for login and register
* What is planned to be done until the next scrum meeting?
* Continue working on the the API for login and register
* What are the hurdles?
* What kind of authentication to use for user login

**Daily Scrum Meeting Minutes: 6/27/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked on the add and remove buttons for exhibitors and sponsors
* What is planned to be done until the next scrum meeting?
* Continue working on the add and remove buttons for exhibitors and sponsors
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on the the API for login and register
* What is planned to be done until the next scrum meeting?
* Continue working on the the API for login and register
* What are the hurdles?
* What kind of authentication to use for user login

**Daily Scrum Meeting Minutes: 6/28/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked on the add and remove buttons for exhibitors and sponsors
* What is planned to be done until the next scrum meeting?
* Continue working on the add and remove buttons for exhibitors and sponsors
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on the the API for login and register
* What is planned to be done until the next scrum meeting?
* Continue working on the the API for login and register
* What are the hurdles?
* What kind of authentication to use for user login

**Daily Scrum Meeting Minutes: 6/29/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked on the add and remove buttons for exhibitors and sponsors
* What is planned to be done until the next scrum meeting?
* Continue working on the add and remove buttons for exhibitors and sponsors
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on the the API for login and register
* What is planned to be done until the next scrum meeting?
* Continue working on the the API for login and register
* What are the hurdles?
* What kind of authentication to use for user login

**Daily Scrum Meeting Minutes: 6/30/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked on the add and remove buttons for exhibitors and sponsors
* What is planned to be done until the next scrum meeting?
* Start working on the add and remove buttons for speakers and sessions
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on the the API for login and register
* What is planned to be done until the next scrum meeting?
* Start working on the API for my schedule
* What are the hurdles?
* How to let each user create their own schedule

**Daily Scrum Meeting Minutes: 7/1/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Start working on the add and remove buttons for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Finish adding ‘add and remove’ buttons for speakers and sessions
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on the the API for login and register
* What is planned to be done until the next scrum meeting?
* Start working on the API for my schedule
* What are the hurdles?
* How to let each user create their own schedule

**Daily Scrum Meeting Minutes: 7/2/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Finished adding ‘add and remove’ buttons for speakers and sessions
* What is planned to be done until the next scrum meeting?
* Do popup form for exhibitors and sponsors
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Start working on the API for my schedule
* What is planned to be done until the next scrum meeting?
* Finish the API for my schedule
* What are the hurdles?
* How to let each user create their own schedule

**Daily Scrum Meeting Minutes: 7/3/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Do popup form for exhibitors and sponsors
* What is planned to be done until the next scrum meeting?
* DELETE functionality
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Finished the API for my schedule
* What is planned to be done until the next scrum meeting?
* Do popup form for session and speakers
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/4/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Worked DELETE functionality
* What is planned to be done until the next scrum meeting?
* Finish DELETE functionality
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked popup form for session and speakers
* What is planned to be done until the next scrum meeting?
* Finish popup form for session and speakers
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/5/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Finish DELETE functionality
* What is planned to be done until the next scrum meeting?
* Do pop modal for registration and login
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Finish popup form for session and speakers
* What is planned to be done until the next scrum meeting?
* Do DELETE functionality
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/6/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Do pop modal for registration and login
* What is planned to be done until the next scrum meeting?
* Finish getting authentication working
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Worked on DELETE functionality
* What is planned to be done until the next scrum meeting?
* Finish DELETE functionality
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/10/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Research how to implement google maps API to the maps page
* What is planned to be done until the next scrum meeting?
* Start working on the maps
* What are the hurdles?
* Learning a new API

Mabel Amaya:

* What was done since the last scrum meeting?
* Laying out the page for FAQ and Wifi
* What is planned to be done until the next scrum meeting?
* Get information from product owner for FAQ
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/11/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Implementing the google maps API
* What is planned to be done until the next scrum meeting?
* Figure out how the maps window will resize in devices
* What are the hurdles?
* Resizing problem in desktop and mobile view

Mabel Amaya:

* What was done since the last scrum meeting?
* Layed out the Wifi information page
* What is planned to be done until the next scrum meeting?
* Research more FAQ listings from product owner
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/12/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Figured out resizing bug on maps window
* What is planned to be done until the next scrum meeting?
* Figure out how to get exact locations
* What are the hurdles?
* Using coordinations in Google Maps API

Mabel Amaya:

* What was done since the last scrum meeting?
* Got the listing for the FAQ listings
* What is planned to be done until the next scrum meeting?
* Implement a way to show the FAQ in an organized manner
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/13/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Figured out exact locations for the maps, Map section done
* What is planned to be done until the next scrum meeting?
* Decide on a layout for locals page
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Started implementing the FAQ but ran into CSS bugs
* What is planned to be done until the next scrum meeting?
* Debugging CSS
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/14/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Determined Layout for Locals page
* What is planned to be done until the next scrum meeting?
* Researching Angular Documentation to implement weather panel
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Still working on the CSS bug
* What is planned to be done until the next scrum meeting?
* Debugging CSS
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/14/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Determined Layout for Locals page
* What is planned to be done until the next scrum meeting?
* Researching Angular Documentation to implement weather panel
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Still working on the CSS bug
* What is planned to be done until the next scrum meeting?
* Debugging CSS
* What are the hurdles?
* N/A

**Daily Scrum Meeting Minutes: 7/15/2017**

Attendees: Nickolas Morales, Mabel Amaya

Start time: 7:00pm

End time: 11:00pm

Nickolas Morales:

* What was done since the last scrum meeting?
* Finished Locals Page
* What is planned to be done until the next scrum meeting?
* Work on paperwork
* What are the hurdles?
* N/A

Mabel Amaya:

* What was done since the last scrum meeting?
* Finished FAQ
* What is planned to be done until the next scrum meeting?
* Work on paperwork
* What are the hurdles?
* N/A